## Slide 1
Proposal for: Implementation of Artificial Intelligence Applications for Smart Monitoring of Slaughterhouse Operations during Hajj
Competition Number: 220325061704
Submission Date: July 23, 2025
Submitted to:
Ministry of Environment, Water, and Agriculture (MEWA)
Submitted by:
Itmam

## Slide 2
Cover Letter
To the esteemed Ministry of Environment, Water, and Agriculture,
This document presents our formal proposal for the "Implementation of Artificial Intelligence Applications for Smart Monitoring of Slaughterhouse Operations during Hajj" (Competition No: 220325061704).
Itmam is a leader in developing and deploying advanced artificial intelligence and computer vision solutions. Our extensive experience in large-scale, mission-critical projects for government entities makes us uniquely qualified to partner with the Ministry on this transformative initiative.
We are enthusiastic about the opportunity to contribute to the success of the Hajj season by enhancing operational efficiency, safety, and compliance through cutting-edge technology. We are committed to delivering a robust, scalable, and sustainable solution that aligns perfectly with the Ministry's objectives.
We are confident in our ability to exceed your expectations and look forward to the possibility of working together.
For any inquiries regarding this proposal, please contact us at [Itmam Contact Email] or [Itmam Phone Number].
Respectfully,
[Name of CEO], CEO
Itmam

## Slide 3
Table of Contents
- Project Introduction
- Our Proposed Solution
- Data & Training Methodology
- A Partnership Approach to Model Training
- System Architecture 1: Mandated REST API Model
- System Architecture 2: Recommended Advanced Model (UNS)
- Our Technology Stack
- AI Use Case Implementation
- Future Enhancements & Scalability
- Knowledge Transfer & Training Program
- Project Management & Governance
- Company Credentials
- Conclusion

## Slide 4
About the Ministry's Initiative
We understand the Ministry's goal is to develop and improve the current monitoring system for slaughterhouses operating year-round, with a critical focus on the Hajj season.
Core Objectives of the Project:
- Improve Efficiency: Enhance slaughterhouse management, reduce resource waste, and increase overall productivity.
- Ensure Compliance: Guarantee adherence to all local and international health, environmental, and Islamic standards.
- Leverage Advanced Technology: Apply the latest in AI to reduce human error and provide real-time, data-driven insights.
- Enhance Experience: Improve the quality of services for all beneficiaries, including pilgrims, staff, and management.
- Promote Safety & Sustainability: Monitor for violations to ensure a safe, sustainable work environment.

## Slide 5
Our Value Proposition: Why Itmam?
We are the ideal partner to bring the Ministry's vision to life.
Our approach is built on three core pillars that directly address the needs of this project.
- Proven AI Expertise: We have a track record of delivering high-accuracy, scalable AI solutions for complex, real-world environments. Our Commitment: We will provide AI models with >85% accuracy and a platform built on proven technologies like YOLOv8 and Vision Transformers.
- Robust & Scalable Architecture: We design and implement resilient, secure, and flexible systems built for future growth and mission-critical reliability. Our Commitment: The proposed solution adheres strictly to the Ministry's hybrid Edge-Cloud architecture, ensuring scalability for 4 sites and 1100+ cameras.
- Commitment to Partnership & Sustainability: We believe in empowering our clients through comprehensive knowledge transfer and delivering solutions that provide long-term value. Our Commitment: We will deliver all source code and AI models to the Ministry and execute a detailed knowledge transfer plan to ensure operational independence.

## Slide 6
Data & Training Methodology
Our process begins with a rigorous data handling and model training strategy.
The Ministry will provide over 10 terabytes of images and video, which forms the foundation of our AI development.
Our Methodology:
- Data Ingestion & Preparation: All 10+ TB of raw data will be securely ingested, cataloged, and preprocessed to create a high-quality dataset.
- Human-in-the-Loop Annotation: A dedicated team will meticulously annotate images and videos, drawing bounding boxes, creating segmentation masks, and labeling action sequences.
- Strategic Data Split: To ensure robust performance, we will partition the dataset: 70% for Training, 20% for Validation, 10% for Testing.

## Slide 7
A Partnership Approach to Model Training
The success of specialized AI models depends on a true partnership between technology and subject matter expertise.
- Expert-Led Annotation: Our Business Consulting Specialist will work directly with MEWA's subject matter experts (e.g., veterinarians, compliance officers).
- These experts will guide the data annotation process, providing the critical "ground truth" for training our models.
- Knowledge Integration: This process ensures our AI learns to identify not just objects, but contextually correct information—such as the specific visual indicators of a disease as identified by a veterinarian.
- Collaborative Validation: Throughout the project, MEWA's experts will be integral to validating the model's performance, ensuring the system's outputs are reliable and trusted.

## Slide 8
System Architecture 1: Mandated REST API Model
We will deliver a solution that fully complies with the hybrid Edge-Cloud architecture specified in the RFP, centered around a REST API communication protocol.
[Diagram of Mandated REST API Architecture]
How It Works:
- Edge Devices: Cameras stream video to on-site Edge devices for initial analysis.
- API Calls: The Edge device sends structured metadata and relevant image frames to the central server via point-to-point HTTP requests.
- Central Processing: GPU VMs in the data center receive these calls, run advanced AI models, and update the front-end application.

## Slide 9
System Architecture 2: Recommended Advanced Model (UNS)
To enhance real-time performance and future scalability, we recommend exploring a Unified Namespace (UNS) architecture during the analysis phase.
[Diagram of Recommended Unified Namespace (UNS) Architecture with MQTT Broker]
How It's Better:
- Decoupled Communication: Devices publish data to a central hub (MQTT Broker) instead of making direct API calls, which is vastly more efficient at scale.
- Single Source of Truth: The UNS provides a unified structure for all data, making it easier to manage, secure, and expand.
- Enhanced Real-Time Speed: The publish/subscribe model significantly reduces latency, which is critical for real-time alerts.

## Slide 10
Our Technology Stack
Our solution will be built using a modern, reliable, and secure technology stack, adhering to the RFP's requirement of having no closed-source software libraries.
- Front-End: React & Deck.gl
- Back-End: Python (FastAPI)
- AI Model Development: PyTorch & TensorFlow
- Database: PostgreSQL & TimeScaleDB
- Communication: REST APIs & MQTT
- Deployment: Docker & Kubernetes

## Slide 11
Use Case 1: Automated Livestock Counting & Classification
- Purpose: To accurately monitor and classify livestock in real-time, providing daily reports on numbers, types, and flow rates to optimize operations.
- Process: A YOLOv8 model on the Edge device will perform initial counting and classification. Structured metadata will be streamed to the central server for daily report generation.
- AI Model: Object Detection (YOLOv8).
- KPIs: Counting Accuracy > 95%; Classification Accuracy > 95%.

## Slide 12
Use Case 2: Gender Identification
- Purpose: To apply deep learning models to analyze physical characteristics and accurately determine the gender of livestock.
- Process: A high-resolution frame will be sent to the central server, where a segmentation model (SAM2) and a classification model (ResNet) will determine gender.
- AI Model: Image Classification (ResNet) & Image Segmentation (SAM2).
- KPIs: Accuracy > 92%; Processing Time < 2 seconds.

## Slide 13
Use Case 3: Disease Detection
- Purpose: To utilize computer vision to monitor for indicators of diseases in animals, both before and after slaughter, to ensure food safety.
- Process: Two models will run in parallel: a behavioral model for gait analysis and a surface model for lesion detection. Anomalies will trigger a "Health Flag" for veterinary review.
- AI Model: Behavioral & Texture Analysis.
- KPIs: Detection Rate > 90% for key indicators; Real-time alert generation.

## Slide 14
Use Case 4: Slaughtering Process Verification
- Purpose: To verify that all slaughtering operations are implemented according to specific health and religious requirements.
- Process: Pose estimation will track worker movements. An Action Recognition model will verify that the sequence of actions constitutes a "compliant slaughter" and alert on deviations.
- AI Model: Action Recognition (3D ConvNet).
- KPIs: Compliance Detection > 98%; Real-time alerts for non-compliant actions.

## Slide 15
Use Case 5: Veterinary Inspection Monitoring
- Purpose: To monitor and confirm that veterinary inspections of all carcasses are being carried out according to regulations.
- Process: An Action Recognition model will identify "veterinary inspection" events. A tracking algorithm will ensure every carcass passes through a confirmed inspection event.
- AI Model: Action Recognition & Object Tracking.
- KPIs: 100% detection of missed inspections; Accurate logging of inspection durations.

## Slide 16
Use Case 6: Carcass Handling & Condemnation
- Purpose: To monitor the delivery of approved carcasses and the process for condemnation to ensure adherence to regulations.
- Process: A "state machine" will map the valid location transitions for carcasses. The system will track all carcasses to ensure they follow the correct path and trigger alerts for deviations.
- AI Model: Object Detection & Object Tracking.
- KPIs: 100% detection of unauthorized movements; Accurate dwell time monitoring.

## Slide 17
Use Case 7: Waste Disposal Tracking
- Purpose: To track the complete workflow of waste disposal to ensure it adheres to environmental and health requirements.
- Process: A state machine will define the valid workflow for waste bins. The system will monitor for path deviations or excessive dwell times, indicating bottlenecks or improper procedures.
- AI Model: Object Detection & Object Tracking.
- KPIs: Process Adherence > 99%; Real-time alerts for bottlenecks.

## Slide 18
Use Case 8: Animal Welfare Monitoring
- Purpose: To monitor the handling of livestock to ensure the application of all animal welfare rules and Islamic guidelines.
- Process: An Action Recognition model will be trained to identify gestures classified as "improper handling," such as striking motions or the use of tools in restricted areas.
- AI Model: Action Recognition (3D ConvNet).
- KPIs: Violation Detection > 95%; Immediate, high-priority alerts to supervisors.

## Slide 19
Use Case 9: Work Attire Compliance
- Purpose: To verify that all personnel are in compliance with the official work uniform and attire requirements.
- Process: A computer vision model will be trained to recognize the official work uniform. A rules engine will check if a person detected in a work zone is compliant.
- AI Model: Image Classification or Object Detection.
- KPIs: Compliance Rate > 99%; Detection Accuracy > 97%.

## Slide 20
Use Case 10: Task Completion Time Analysis
- Purpose: To analyze the time taken to execute specific tasks to evaluate performance efficiency and identify opportunities to increase productivity.
- Process: An Action Recognition model will identify the "start" and "end" of key tasks to log the total time taken. This data will be aggregated for management reports.
- AI Model: Action Recognition (3D ConvNet).
- KPIs: Accurate time logging for > 95% of tasks; Weekly reports on performance trends.

## Slide 21
Use Case 11: PPE Usage Monitoring
- Purpose: To monitor workers to ensure they are wearing required Personal Protective Equipment (PPE).
- Process: An object detection model will identify persons and required gear (e.g., helmet, mask). A rules engine will check for compliance based on the worker's zone.
- AI Model: Object Detection (YOLOv8).
- KPIs: Detection Rate > 98% for non-compliance; False Alert Rate < 2%.

## Slide 22
Use Case 12: Smoking Violation Detection
- Purpose: To actively monitor all facilities to detect and report smoking violations in non-designated areas.
- Process: A two-factor confirmation process will be used: 1) object detection of a cigarette and 2) gesture recognition of smoking. A confirmed violation will trigger an alert.
- AI Model: Object Detection & Gesture Recognition.
- KPIs: Detection Accuracy > 99%; Weekly heat maps of violation locations.

## Slide 23
Use Case 13: Water & Energy Consumption Analysis
- Purpose: To analyze water and energy consumption patterns to detect waste and improve the efficiency of resource use.
- Process: An anomaly detection model will be trained on historical data from smart meters to flag any significant deviation from expected consumption, indicating a leak or malfunction.
- AI Model: Time-Series Anomaly Detection (LSTM).
- KPIs: Detect deviations > 3 standard deviations from the norm; Quantify resource savings.

## Slide 24
Use Case 14: Vehicle License Plate OCR
- Purpose: To implement an OCR system to automatically analyze vehicle license plates to securely manage and log entry and exit.
- Process: An object detection model will find the license_plate, and an OCR model will read the text. The result will be checked against a database of authorized vehicles.
- AI Model: Object Detection & Optical Character Recognition (OCR).
- KPIs: OCR Accuracy > 95%; Automatically report average truck turnaround times.

## Slide 25
Use Case 15: Crowd & Assembly Monitoring
- Purpose: To monitor assembly areas to ensure compliance with safety procedures and to prevent overcrowding and congestion.
- Process: The Edge device will run a real-time person detection model, maintaining a constant count within predefined zones and alerting when a threshold is exceeded.
- AI Model: Object Detection (YOLOv8).
- KPIs: Counting Accuracy > 95%; Alert Latency < 1 second.

## Slide 26
Use Case 16: Aggressive Activity Detection
- Purpose: To detect aggressive activities or behavior among individuals and enable corrective actions to ensure safety.
- Process: An Action Recognition model will analyze skeletal data to classify aggressive behaviors like "fighting" based on rapid, erratic movements, triggering a security alert.
- AI Model: Action Recognition (3D ConvNet).
- KPIs: Detection Accuracy > 90% for clear instances of aggression; Automated security dispatch.

## Slide 27
Use Case 17: Conflict Detection
- Purpose: To detect conflicts or disputes in service areas and take immediate action to address them and maintain order.
- Process: An Action Recognition model will analyze pose data for more subtle indicators of conflict, such as threatening_posture, to allow for proactive intervention.
- AI Model: Action Recognition (3D ConvNet).
- KPIs: Identify potential conflicts before they become physical; Generate stress hotspot reports.

## Slide 28
Use Case 18: Customer Satisfaction Analysis
- Purpose: To quantitatively measure customer satisfaction levels with a strict focus on privacy.
- Process: A Facial Emotion Recognition model will run entirely on the Edge device. The image will be instantly discarded, and only anonymous, aggregated data will be sent to the central server.
- AI Model: Facial Emotion Recognition (FER).
- KPIs: 100% of images processed on the edge and discarded; Real-time satisfaction score dashboard.

## Slide 29
Use Case 19: Wait Time Monitoring
- Purpose: To monitor workflow to identify bottlenecks, reduce waiting times, and improve the beneficiary experience.
- Process: An object tracking model will run entirely on the Edge device to anonymously track a person's journey through a queue. Only the final duration number will be sent to the server.
- AI Model: Object Detection & Tracking.
- KPIs: 100% of tracking is anonymous; Real-time alerts when wait times exceed targets.

## Slide 30
Future Enhancements: Deeper Data Integration
While our proposal strictly adheres to the RFP's scope, our recommended Unified Namespace (UNS) architecture is designed for simple, cost-effective future expansion.
Sensor Fusion for Richer Insights:
- The UNS makes it easy to add new data sources.
- Instead of building complex, point-to-point APIs for each new sensor, they can simply "plug-and-play" by publishing their data to the central hub.
- Thermal Cameras: For superior, non-invasive fever detection in livestock, dramatically improving the "Disease Detection" use case.
- RFID Tracking: For 100% guaranteed tracking of carcasses and equipment, providing a powerful second layer of data to validate computer vision.
- Environmental Sensors: To monitor air quality and chiller temperatures, ensuring end-to-end compliance beyond what cameras can see.

## Slide 31
Future Enhancements: Richer Feedback & Analytics
The Unified Namespace (UNS) architecture allows new data streams to be added seamlessly, enabling more advanced analytics.
Richer Beneficiary Feedback:
- Customer Surveys: Simple kiosk-based terminals at exits can be easily integrated.
- Each kiosk would publish direct feedback (e.g., happy/neutral/sad) to the UNS, providing a powerful, quantitative layer of feedback to complement the anonymous visual sentiment analysis.
Predictive Analytics:
- Predictive Crowd Flow: By analyzing historical data from both cameras and surveys, the system can learn to forecast crowd bottlenecks before they happen, allowing management to proactively allocate resources.
- Predictive Maintenance: Analyzing equipment usage data can trigger alerts for predictive maintenance, reducing costly downtime.

## Slide 32
Future Enhancements: Generative AI for Operations
The platform can evolve from a monitoring tool into an interactive operational assistant, leveraging the concepts from our KACST case study.
Automated Daily Briefings:
- A Generative AI assistant can analyze all the data collected in the UNS and automatically generate natural language summaries of the day's key events, violations, and performance metrics for senior management.
Interactive SOP Assistant:
- New workers could ask an AI assistant questions in plain language ("What is the correct way to clean this station?").
- The assistant would provide instant, accurate answers drawn directly from the Ministry's official Standard Operating Procedure (SOP) documents.

## Slide 33
Knowledge Transfer & Training
Our commitment extends beyond delivery. We will execute a comprehensive knowledge transfer and training program as mandated by the RFP.
- Training Workshops: Hands-on sessions for operational teams on using the system, control panel, and alert management.
- Comprehensive Documentation: Detailed user manuals, technical guides, and solution deployment documents.
- The full source code will be provided to the Ministry.

## Slide 34
Dedicated Support & Continuous Improvement
- Dedicated Support & Maintenance Training: A technical support team will be available on-site at the Ministry and slaughterhouses.
- We will also provide specialized training for the Ministry's internal maintenance team.
- Continuous Improvement: We will provide recommendations to improve performance based on data analysis reports and assist in implementing new use cases as they arise.

## Slide 35
Project Management Methodology
To ensure both structural integrity and flexibility, we will employ a hybrid project management methodology.
- Waterfall for Core Phases: The main project phases (Planning, Development, Launch, Operation) will follow a structured, sequential process to ensure foundational components are delivered robustly and on schedule.
- Agile for Use Cases: The implementation of the ~40 AI use cases will be managed using an Agile framework, allowing for flexibility, iterative development, and continuous feedback from Ministry stakeholders.

## Slide 36
Project Timeline
The project will be executed over 24 calendar months, starting from the date of notification.
[High-Level Gantt Chart Placeholder]
Project Phases:
- Platform Planning & Design: 4 Weeks
- Platform Development & Testing: 8 Weeks
- AI Models Implementation: 36 Weeks
- Launch Phase: 4 Weeks
- Operation & Technical Support: 52 Weeks

## Slide 37
Project Team Structure & Key Personnel
We have assembled a team of certified professionals whose qualifications meet or exceed the requirements outlined in Appendix 4 of the RFP. The team will be present on-site as required.
[Project Governance Organizational Chart Placeholder]
Note: We commit to meeting all Saudization requirements as stipulated by the Ministry of Human Resources.

## Slide 38
Compliance & Special Conditions
We confirm our understanding and full compliance with all special conditions and technical requirements outlined in the RFP.
- Commercial Registration: Our CR includes the activity "Artificial Intelligence Technologies" (code 620113).
- Data Sovereignty: The solution will be deployed on a cloud environment within the Kingdom of Saudi Arabia.
- Intellectual Property: All source codes and trained AI models will be delivered to the Ministry upon project completion.
- Open Standards: The proposed solution does not contain closed-source libraries or proprietary operating licenses.
- Cybersecurity: We commit to full adherence to all Ministry and National Cybersecurity Authority policies.
- Local Content: We will comply with all regulations for preferring local content.

## Slide 39
About Itmam
Itmam is dedicated to empowering organizations through intelligent technology, driving performance, growth, and sustainability.
Our Strengths & Proof Points:
- Performance and Growth Sustainability
- We focus on delivering solutions that provide lasting value and a clear return on investment.
- Proof: [Insert Metric, e.g., X number of satisfied clients]
- Proof: [Insert Metric, e.g., Y% average client growth]
- Flexibility on Strength
- Our robust operational model allows us to adapt to client needs while maintaining high standards.
- Proof: [Insert Metric, e.g., Coverage across all major regions]
- Proof: [Insert Metric, e.g., Z number of projects completed]
- Quality of Knowledge
- We bring deep expertise and a strong partner ecosystem to every project.
- Proof: Access to a wide network of technology partners
- Proof: Proprietary digital tools and platforms
Our Clients:
[Client Logos Placeholder]

## Slide 40
Relevant Case Studies
Itmam's Proven Experience in Delivering Complex AI Solutions

## Slide 41
Case Study 1: KACST Smart Gate Sentry
- Client: King Abdulaziz City for Science and Technology (KACST)
- Scope of Work: Deployed an advanced AI video analytics system for automated security monitoring. The system leverages YOLOv8 and ByteTrack to detect, track, and count individuals passing through secure doorways in real-time, creating a high-fidelity visual log of all entry and exit events.
- Key Outcomes:
- Enhanced Security: Provided automated, 24/7 monitoring of critical access points with an indisputable event log.
- Actionable Data: Delivered real-time entry/exit counts, offering valuable insights for facility usage and space optimization.
- Increased Operational Efficiency: Drastically reduced incident review time by providing pre-organized, clearly marked images of every event.

## Slide 42
Case Study 2: KACST Plant AI Assistant
- Client: King Abdulaziz City for Science and Technology (KACST)
- Scope of Work: Developed a specialized knowledge discovery platform to transform KACST's extensive library of technical machine manuals into an interactive knowledge base, using advanced RAG techniques to provide technicians with instant, accurate answers.
- Key Outcomes:
- Accelerated Troubleshooting: Drastically reduced equipment downtime by providing technicians with instant answers to diagnostic and repair questions.
- Enhanced Knowledge Transfer: Empowered junior technicians by providing an AI assistant that acts as an expert on every machine.
- Preservation of Institutional Knowledge: Centralized critical information into a persistent and evolving knowledge base.

## Slide 43
Conclusion
A Partnership for a Smarter, Safer Hajj
We are confident that Itmam's proposed solution, expert team, and commitment to partnership will deliver exceptional value to the Ministry of Environment, Water, and Agriculture.
We commit to:
- Full Compliance
- On-Time Delivery
- Technical Excellence
- True Partnership
Thank You
Itmam
[Itmam Contact Information]